http://localhost:5173/- my web

Week 1 – Setup & Landing Page

Day 1: Initialize React project with Vite
Day 2: Create project folder structure
Day 3: Design color palette and typography system
Day 4: Build responsive Navbar
Day 5: Create Hero section for Landing Page
Day 6: Add Features section
Day 7: Add Footer and make Landing Page responsive

Week 2 – Authentication

Day 8: Create Login Page UI
Day 9: Create Signup Page UI
Day 10: Add form validation
Day 11: Create reusable Input component
Day 12: Create reusable Button component
Day 13: Improve Authentication page styling
Day 14: Mobile responsiveness for auth pages

Week 3 – Dashboard

Day 15: Create Dashboard Layout
Day 16: Build Sidebar Navigation
Day 17: Add Dashboard Welcome Section
Day 18: Create Statistics Cards
Day 19: Create Quick Actions Section
Day 20: Add Today's Health Summary
Day 21: Dashboard responsiveness

Week 4 – Period Tracker

Day 22: Create Period Tracker page
Day 23: Build period entry form
Day 24: Add start/end date selection
Day 25: Save cycle data using localStorage
Day 26: Calculate cycle length
Day 27: Predict next period date
Day 28: Improve tracker UI and validation

Month 2 – Features, Backend & Deployment

Week 5 – Mood & Water Tracking

Day 29: Create Mood Tracker page
Day 30: Add mood selection cards
Day 31: Save mood entries
Day 32: Create mood history section
Day 33: Create Water Tracker page
Day 34: Add water intake counter
Day 35: Daily hydration progress indicator

Week 6 – Journal Feature

Day 36: Create Health Journal page
Day 37: Add journal entry form
Day 38: Save journal entries
Day 39: Edit journal entries
Day 40: Delete journal entries
Day 41: Search journal entries
Day 42: Improve journal UI

Week 7 – Backend (MERN)

Day 43: Setup Node.js + Express server
Day 44: Setup MongoDB connection
Day 45: Create User model
Day 46: Create Authentication API
Day 47: Implement JWT authentication
Day 48: Connect frontend with backend auth
Day 49: Protect private routes

Week 8 – Analytics & Deployment

Day 50: Add Chart.js/Recharts setup
Day 51: Create Mood Analytics Chart
Day 52: Create Water Intake Analytics Chart
Day 53: Create Period Cycle Analytics
Day 54: Add Dark Mode
Day 55: Add Loading States & Error Handling
Day 56: Performance optimization
Day 57: Deploy backend
Day 58: Deploy frontend
Day 59: Write README with screenshots
Day 60: Fix bugs, polish UI, final testing

Today I tried to install react Calander package but that crashed my web-17-6-2026………